## Planning Logic: Client Script & UI Policy (Incident) Project

Sprint: A fixed period or duration in which a team works to complete a set of tasks.

Epic: A large task or project feature broken down into smaller, actionable tasks (stories) over multiple sprints.

Story: A small task. It is part of an Epic.

Story Point: A number that represents the effort required to complete a story (Fibonacci series: 1, 2, 3, 5). 1 = Very Easy, 2 = Normal, 3 = Moderate, 5 = Difficult

# Sprint 1 Breakdown

| Epic / Story | Owner | Story Points |
| --- | --- | --- |
| Epic 1: UI Policy – Mandatory Fields |  |  |
| Create UI Policy: Close code & Close notes mandatory on Resolved/Closed (USN-1) | Thabeshwin | 3 pts |
| Make Short description mandatory for every new incident (USN-2) | Thabeshwin | 2 pts |
| Epic 2: UI Policy – Visibility and Read-only |  |  |
| Show/hide fields such as On hold reason by State and Category (USN-3) | Supriya | 5 pts |

Total Story Points in Sprint 1 = 3 + 2 + 5 = 10

# Sprint 2 Breakdown

| Epic / Story | Owner | Story Points |
| --- | --- | --- |
| Epic 3: UI Policy – Visibility and Read-only |  |  |
| Make fields read-only for closed incidents (USN-4) | Thabeshwin | 1 pt |
| Epic 4: Client Script – onLoad |  |  |
| Write onLoad Client Script for initial form state and guidance (USN-5) | Supriya | 2 pts |
| Epic 5: Client Script – onChange |  |  |
| Write onChange Client Scripts on Category, State, Impact, Urgency (USN-6) | Supriya | 3 pts |
| Epic 6: Client Script – onSubmit |  |  |
| Write onSubmit Client Script to validate data before save (USN-7) | Supriya | 3 pts |
| Epic 7: Form Guidance |  |  |
| Show only the fields relevant to the current State and Category (USN-9) | Supriya | 2 pts |
| Show clear messages for incorrect or inconsistent data (USN-10) | Supriya | 1 pt |

Total Story Points in Sprint 2 = 1 + 2 + 3 + 3 + 2 + 1 = 12

# Sprint 3 Breakdown

| Epic / Story | Owner | Story Points |
| --- | --- | --- |
| Epic 8: Testing and Verification |  |  |
| Test every rule and check the browser console (USN-8) | Sakthivel S | 5 pts |
| Epic 9: Rule Maintenance |  |  |
| Activate, deactivate and update Client Scripts and UI Policies (USN-11) | Vishal | 3 pts |

Total Story Points in Sprint 3 = 5 + 3 = 8

Total Story Points in the project = 10 + 12 + 8 = 30